| SCHOOL OF ENGINEERING PROJECT WEEKLY PROGRESS REPORT |  |  |  |  |
| --- | --- | --- | --- | --- |
| Name :Lee Dong Geon | Admin No : 242558W | Module Code : | Week No : 7 | Date of Monday : 20/4/2026 |
| Objectives of the Week : - Built a simple UI where users can upload CVs and job descriptions for the screening system. - Packaged the TalentLens app using Docker so it can run the same way on different machines without setup issues. - Tried deploying the Dockerised app to the cloud to see how it performs outside the local environment. |  |  |  |  |
| Objectives Achieved and Work Done : This week I focused on deploying the TalentLens CV screening app that I built in the previous weeks. The main goal was to containerise the app using Docker so it can run on any laptop without needing to install Python or the required libraries manually. To do this, I created four main files: - Dockerfile: defines the Python version, installs the required libraries, and runs the Streamlit app - requirements.txt: lists all dependencies such as streamlit, groq, faiss-cpu, and sentence-transformers - docker-compose.yml: allows the app to be started with a simple command (docker compose up --build) and includes a volume to cache the HuggingFace model so it doesn’t re-download every time - .dockerignore: excludes unnecessary files like __pycache__, .env, and notebooks to keep the image clean I also attempted to deploy the app to the cloud using Render. I created a GitHub repository, pushed my project files, and connected it to Render using Docker in the Singapore region (free tier). The deployment built successfully, but the app kept crashing due to an out-of-memory error. After checking, I found that the sentence-transformers model (all-MiniLM-L6-v2) uses about 400MB of RAM, which is too high for Render’s 512MB free tier limit. I tried some fixes, but the issue couldn’t be resolved within the free tier. Since cloud deployment wasn’t successful, I focused back on running the app locally using Docker. I installed Docker Desktop, but ran into some setup issues such as incorrect folder permissions (C:\ProgramData\DockerDesktop) and needing to update WSL. After fixing these using PowerShell commands, I was able to build and run the container successfully. The app is now running at http://localhost:8501, and everything works fully inside Docker. Users can upload CVs and job descriptions through the UI and run the screening system, which meets the milestone requirement. |  |  |  |  |
| Supervisor’s Comment : _____________________ Date/Signature |  |  |  |  |